Document 9 — Architecture Decision Records, Governance & Documentation Standards

Approved baseline deliverable

Approved documents establish the architecture baseline; significant changes are amendments, not silent rewrites.

Use ADRs selectively for consequential decisions such as database platform, identity, temporal strategy, module boundaries and execution model.

Maintain a structured document hierarchy and version significant documents.

Change flow: identify → assess impact → decide → document → implement → test → update architecture.