# Document 8 — Amendment 1

Milestone assignment for Infrastructure & Assets, Actors & Organizations, and Technology domains

| Status | Approved amendment |
| --- | --- |
| Date | 2026-09-12 |
| Amends | Document 8 — Implementation Roadmap & Delivery Plan |
| Related | Document 3 Amendment 1, ADR-0005 |

Nature of this amendment This is an additive amendment. The existing 8-milestone sequence, its names, and Milestone 1 and Milestone 2's already-approved scope are unchanged. This amendment only assigns real content to milestones that previously had no defined scope for it — most notably Milestone 8 (Expansion Modules), which was an empty placeholder until now.

# Background

Document 3 Amendment 1 formally names Infrastructure & Assets, Actors & Organizations, and Technology as domains. This amendment answers the immediate follow-up question: which milestone does each new piece of content belong to? Recommendation basis: implement the cheap change now (naming the domains, deciding milestone placement) and defer the expensive change (building schema/logic) until the assigned milestone actually starts — consistent with Document 1's “correctness before optimization” and the Master Prompt's “no speculative generality” guardrail.

# Milestone Assignment

| New Scope | Assigned Milestone | Rationale |
| --- | --- | --- |
| City Budget / Treasury (monthly income, expenses, net cash flow) | M3 — Economic Foundation | Currency (Document 5) already exists specifically anticipating this; natural fit with M3's existing economic scope. |
| Vehicles & Logistics (freight capacity, transport modes) | M3 — Economic Foundation | The workbook's production chains already assume freight movement between buildings; economically meaningless without it. |
| Construction Projects queue (ordering, single-active-project rule, completion-based effects) | M3 or M4 (decide at M3 kickoff) | Depends on whether project resolution is tick-driven (M4 Simulation Core) or resolves independently of the tick engine. Left as an open decision point rather than forced now. |
| Technology Tree (tiered unlocks via Required Tech ID) | M8 — Expansion Modules | The design-concept workbook's own notes state current buildings and vehicles remain fully available without it. Genuinely deferred, not urgent. This is also M8's first concrete planned item; it was previously an unplanned placeholder. |

# Milestone 2 scope note

Milestone 2 (Population Foundation) is confirmed unaffected in shape by this amendment: the Adult/Child population structure and aging mechanism from the design-concept workbook is real domain content to build now, but specific rates (e.g. the workbook's 1.5%/month aging figure) are unvalidated placeholders. M2 should implement aging and food consumption as configurable parameters (scenario-level or a rules table), not hardcoded constants — consistent with Document 1's “selective configuration” principle.

# What does not change

- Milestone names, sequence, and count (M1–M8) are unchanged.

- Milestone 1's completed scope and Milestone 2's approved scope (Population Foundation) are unaffected in their existing definitions.

- No milestone's start is accelerated or delayed by this amendment; it only defines what each milestone will contain once it starts.

See ADR-0005 for the decision record and Document 3 Amendment 1 for the corresponding domain-model change.